**CS 744 – Management Issues in Software Engineering Project Meeting**

Project title: Electronic Medical Records (EMR)

Group number: 2

Meeting #: 1

Held on: Feb 13, 2015 at 1:30 P.M.

Location: Murphy Library Group Room 204

Members of the group: Han Chen, Jingbo Chu, Yufan Xue

Members attended: all

Topic(s) for discussion: Technology (Spring), Updated User Story, Updated Sprints, Additional  Module.

Report writer: Jingbo Chu

All members came on time and the meeting started on time.

First, Yufan propose an additional module called EMR Administrative Module. This module interacts with Administrative component. Then, Jingbo asked how to creates the relationship between patient and a physician. Han said this function should be realized on EMR Administrative Module. So we reached the agreement. EMR Administrative Module creates physician, patient and their relationship.

The next topic is about updating the user story and sprints. After we simulated some scenarios, we add some new user stories. View patients, Add a new transcription, View a transcription, Add a new prescription, View a prescription, Create an account for physicians, Delete an account for physicians and so on.

After that, Han indicated that he has a problem about deploying project on server (wngcsp02). We check all configuration file of project. We suspected that there should be something wrong with project path. We search the solution online. And we setup the project path again. So, We completed the deployment of EMR project.

Then, we discussed the spring technology. Such as, the handler needs to map a request to the special controller. Service class calls Dao class to get data from database.

Next, each team member gave a brief overview of his own work done. Han completed the login web interface. Yufan finished setup user table on the database and controller classes of login function. Jingbo developed the database access methods (user Dao). We decided han need to test login function in the rest of this week.

Finally, we made a plan the next user story (View patient). We separated it to each team member. To be more special, Han will be working on developing database access methods. Jingbo needs to develop the Viewing patients GUI and associated controller class. Yufan is going to complete the rest parts.

Next meeting and its agenda:

The next meeting will focus on the third user story (View patient). The meeting is planned to be on Feb 19, 2015 at 5:30 P.M. in Murphy Library, Room 204.